Project Handoff Document

1. Overview

This handoff document gives an overview of what our team completed on the Community Resource Tracker this semester and what still needs work going forward. We tried to leave things clear and organized so the next team can pick up where we left off without guessing. Some features are fully implemented, some are mostly there, and others were beyond our scope or came in late.

2. Feature Audit Summary

Below is a summary of the main user stories and how complete each one is. We tried to give short, honest descriptions rather than long explanations. Partial means it works but could use more improvements or polish.

E1 Authentication and Roles

- US-1.1 Staff Login: Done

  - Login works well. Token verification and locked pages behave correctly.

- US-1.2 Supervisor Role Management: Partial

  - Admins can modify roles, but tokens do not refresh instantly, and logging could be better.

E2 CRUD Partner Data

- US-2.1 Create Partner: Done

  - Adding partners works smoothly and logs correctly.

- US-2.2 Edit and Delete Partner: Partial

  - Backend permissions are right. Frontend sometimes shows admin buttons to regular users.

E3 Search Filter Sort

- US-3.1 Filters: Partial

  - Several filters are implemented. County and status depend on future database changes.

- US-3.2 Sort By Updated: Done

  - Sorting by contact date works.

E4 Exporting and Reporting

- US-4.1 Export Current View to PDF: Done

  - PDF export works with the current setup.

- US-4.2 Supervisor Summary Reports: Not Done

  - This is an optional feature for the next team.

E5 Logging and Audit Trail

- US-5.1 Change History: Partial

  - Backend logs changes. A visual history viewer still needs to be added.

E6 Import and Standardization

- US-6.1 CSV Import Preview: Partial

  - Import works with Excel files. A preview and error display still need to be built.

E7 Duplicate Detection and Resolution

- US-7.1 Duplicate Check on Create: Partial

  - Backend detects duplicates. Frontend suggestions and merge path are not finished.

- US-7.2 Merge Screen: Not Done

  - This will be a bigger feature for the next team.

- US-7.3 Duplicate Check During Import: Not Done

  - Needs import preview first.

E8 Status and Recency

- US-8.1 Status and Notes: Partial

  - Notes are sorted correctly. Status will be added once the model is updated.

E9 Admin Configuration

- US-9.1 Edit Controlled Lists: Partial

  - Admins can add and remove target populations. More logging can be added.

E10 Security and Scope

- US-10.1 Least Privilege: Partial

  - Backend protects routes well. Frontend can hide admin-only UI in the future.

- US-10.2 PHI Exclusion: Partial

  - No PHI fields exist, but a simple notice should be added.

Additional Feature Requested by Mary

Mary asked if admins could add or remove form fields on their own. This was brought up later in the semester. It would require a system that supports dynamic fields, so we did not have time to complete it. It is included here so the next team knows it was requested.

3. Backlog for Next Team

P0 Critical Items

- Add status and county fields to the database and update the UI.

- Fix the import route mismatch and add a preview step with validation.

- Create a ChangeLog viewer so admins can see history for each partner.

P1 High Priority

- Add a duplicate resolution screen that helps users decide what to merge or link.

- Finish supervisor reporting tools.

- Improve sorting to use metadata timestamps.

- Hide admin-only actions in the UI for non admin users.

P2 Optional or Future Work

- Improve mobile layout and responsiveness.

- Add live refresh so lists update automatically.

- Add a reminder on forms telling users not to enter PHI.

- Add support for dynamic fields for admins.

4. Critical Gaps and Issues

- County and status fields are not in the model yet.

- Tokens do not refresh after role changes.

- Frontend shows admin buttons to non admin users.

- ChangeLog viewer still needs to be created.

5. Recommendations for the Next Team

- Start by updating the database model so filtering and sorting are easier.

- Work on the import preview next since other features depend on it.

- Build the duplicate resolution flow in stages.

- Add a simple UI to view audit logs since backend logging already works.

- Tighten role based UI visibility.

- Begin planning for dynamic admin fields if Mary still wants the feature.

6. Deployment Notes

The project uses Docker along with Flask and React. If database models change, the next team may need to recreate the database or write migrations. After major updates, make sure to test login, exports, imports, and permission-based features.